PROJECT PROPOSAL

AI-Powered Company Research

& Email Automation Application

Prepared for: Revology Analytics

Prepared by: Mervin De Castro

Date: February 2026

# Executive Summary

This proposal outlines the development of a custom AI-powered research and email automation application designed specifically for Revology Analytics' outbound sales operations. The solution addresses your current pain point with HubSpot's AI data enrichment—high costs and lack of transparency—by providing a system where you control your own API keys and have complete visibility into usage and costs.

As a Revenue Growth Analytics consultancy serving mid-market companies in Manufacturing, Retail, and Distribution, your outreach requires intelligent, data-driven personalization. This application will enable bulk company research, intelligent email drafting based on research findings, and seamless integration with your existing GoHighLevel CRM—all while keeping API costs transparent and under your control.

# The Problem

Your current challenge with HubSpot's AI capabilities:

• Hidden Costs: HubSpot's AI data enrichment costs ballooned unexpectedly with no visibility into how credits were being consumed

• Lack of Transparency: No clear understanding of what AI features were being used or their individual costs

• Credit System Complexity: HubSpot's credit system (10 credits per contact enrichment at ~$0.10/contact) adds up quickly at scale

• Vendor Lock-in: Dependence on a single platform's pricing decisions without alternatives

# The Solution

A custom-built application that puts you in control:

## Core Features

1. AI-Powered Company Research

• Web scraping and research using Tavily API for real-time company intelligence

• Automated discovery of news, product updates, funding announcements, and leadership changes

• Generation of actionable hooks and talking points for outreach

2. Intelligent Email Drafting

• Personalized email generation based on research findings using OpenAI GPT-4o

• Customizable prompts to match your brand voice and outreach strategy

• Review and edit capability before sending

3. Bulk Processing Capability

• Process hundreds of companies at once with filtering by score, industry, etc.

• Batch research and email generation for efficiency

• Progress tracking and status updates

4. GoHighLevel Integration

• Direct sync with your existing CRM companies and contacts

• Save research results back to company records

• Trigger follow-up workflows after initial outreach

5. Complete Cost Transparency

• Real-time cost tracking per research and per email

• Your own API keys = your own billing dashboard

• Token usage visibility for every operation

# Cost Comparison: Custom App vs. Market Alternatives

Understanding the value proposition compared to existing solutions:

| Solution | Monthly Cost | Setup/Build | Key Limitation |
| --- | --- | --- | --- |
| Custom App (This Proposal) | $30-60 (API only) | $2,000 one-time | Custom built for your needs |
| Clay | $149-800/mo | 1-2 months setup | No email sending, needs Instantly |
| Apollo.io | $49/user/mo | ~1 week | No AI personalization, static templates |
| HubSpot AI | $45-500+/mo | Included | Hidden costs, no transparency |

Key Advantage: Unlike Clay ($149-800/mo) or Apollo ($49/user/mo), the custom app has minimal ongoing costs—you only pay for actual API usage. At your projected volume, this translates to significant savings over time.

# Estimated API Costs (Your Keys)

All API costs are paid directly to the providers using your own API keys, giving you complete visibility and control.

## OpenAI API (GPT-4o)

| Operation | Cost Per Operation | 1,000 Companies |
| --- | --- | --- |
| Company Research | ~$0.03-0.04 | $30-40 |
| Email Drafting | ~$0.005 | $5 per 1K emails |

Current OpenAI Pricing: GPT-4o costs $2.50-5.00 per million input tokens and $10-15 per million output tokens.

## Tavily API (Web Research)

| Plan | Monthly Cost | Credits Included |
| --- | --- | --- |
| Free (Researcher) | $0 | 1,000 credits |
| Project (Recommended) | $30 | 4,000 credits |
| Bootstrap | $100 | 15,000 credits |
| Pay-As-You-Go | $0.008/credit | Usage-based |

Credit Usage: Basic search = 1 credit, Advanced search = 2 credits. For 1,000 companies with advanced search, you'd need ~2,000 credits ($30/month on Project plan).

## Total Estimated Monthly API Costs

| Scale | Estimated Monthly Cost |
| --- | --- |
| Pilot (100-500 companies) | $15-30 |
| Growth (1,000-2,000 companies) | $50-80 |
| Full Scale (5,000 companies) | $150-250 |

# Investment & Payment Terms

## Development Investment

| Item | Amount |
| --- | --- |
| Total Development Cost | $2,000 |

## Payment Schedule

| Milestone | Percentage | Amount |
| --- | --- | --- |
| Project Kickoff | 50% | $1,000 |
| Final Delivery & Turnover | 50% | $1,000 |

## What's Included

• Complete custom application development

• GoHighLevel integration setup and configuration

• Bulk processing capability (100+ companies at a time)

• Customizable research and email prompts

• Cost tracking dashboard per operation

• Web hosting and deployment

• Initial training and documentation

## What You Provide

• OpenAI API key (you control billing directly with OpenAI)

• Tavily API key (you control billing directly with Tavily)

• GoHighLevel API access credentials

• Sample company data for testing (100-1,000 records)

# Return on Investment Analysis

## 12-Month Cost Comparison

| Solution | 12-Month Total Cost |
| --- | --- |
| Custom App | $2,000 + ~$720 API = $2,720 |
| Clay (Explorer Plan) | $349 × 12 = $4,188 |
| Apollo (3 users) | $147 × 12 = $1,764 (no AI) |
| HubSpot Breeze Intelligence | $100+ × 12 = $1,200+ (limited) |

Break-even Point: Compared to Clay, the custom app pays for itself within 6-8 months. Unlike subscription tools, there are no ongoing platform fees after the initial build—only the API costs you directly control.

# Project Timeline

| Week | Deliverable |
| --- | --- |
| Week 1 | Core research functionality with bulk processing |
| Week 2 | Email drafting engine and GoHighLevel sync |
| Week 3 | Testing, refinement, and prompt optimization |
| Week 4 | Final delivery, training, and documentation |

# Next Steps

1. Review this proposal and confirm scope alignment

2. Provide sample company data (100-1,000 records) for testing

3. Set up API keys (OpenAI and Tavily accounts)

4. Process initial payment (50% deposit)

5. Kick off development!

Ready to get started?

Contact: Mervin De Castro

Email: cmm@lc.highlevelgenerator.com